## Slide 1
1V1 PROJECT UPDATE
RFD3 Mosaic
Preserving cross-chain interface seeds in symmetric protein design
Haixi Zhao · 24 July 2026
RFD3 / Interface-Seed / C3 design
RFD3 Mosaic · 1V1 update
1

## Slide 2
WHERE THE PROJECT STANDS
Executive summary
151/151
Framework
Generator-independent schema, symmetry expansion, topology mapping and RFD3 adapter are implemented.
3 / 3
Critical fix
Native symmetry no longer breaks the two-fragment cross-chain interface at finalization.
0.05 Å
Positive GPU evidence
Job 5712555 preserved all heavy atoms and ~98% of reference interface contacts.
6 poses
Current experiment
Six diverse 200-step pose jobs submitted with identical diffusion seed.
Main conclusion
The interface-preservation failure is fixed for the validated C3 smoke case. The next decision is no longer “can the seed be held?” but “which input poses produce the best full-length, designable C3 scaffold?”
RFD3 Mosaic · 1V1 update
2

## Slide 3
PROBLEM FRAMING
Why this project
Starting point
A known PPI interface should remain geometrically intact while new symmetric scaffold connections are generated.
Limitation of the old path
Interface-Seed 1.0 was tied to an older RFdiffusion workflow and did not generalize cleanly to multi-chain / multi-interface RFD3 tasks.
Goal
Build a reusable, auditable compiler that separates seed geometry, topology, symmetry and the generator backend.
RFD3 Mosaic · 1V1 update
3

## Slide 4
EARLY WORK
Foundation built before GPU inference
01
Schema
Fragments · rigid groups · ports · interfaces · scaffold links
02
Geometry
SE(3) transforms · Cn/Dn registries · symmetry expansion
03
Topology
Cross-copy protomer links · chain/contig mapping · provenance
04
RFD3 adapter
Pre-symmetrized CIF · fixed atoms/sequence · prevalidation
05
CPU search
Pose ensemble · hard gates · scoring · diversity selection
RFD3 Mosaic · 1V1 update
4

## Slide 5
C3 INTERFACE-SEED DESIGN
The topology that must be preserved
Protomer 0
right0 → linker → left1
Protomer 1
right1 → linker → left2
Protomer 2
right2 → linker → left0
Fixed non-covalent interfaces
left(0):right(0)
left(1):right(1)
left(2):right(2)
Generated covalent paths
right(0)→left(1)
right(1)→left(2)
right(2)→left(0)
The interface pair and the scaffold-link pair are intentionally different.
RFD3 Mosaic · 1V1 update
5

## Slide 6
MAIN DEBUGGING RESULT
Critical technical issue: finalization order
Previous order — failed
1
2
3
Reinsert motif → Symmetry projection → Global alignment
Symmetry moved fragments on different protomers independently. Each fragment survived, but the cross-chain interface was destroyed.
Corrected order — validated
1
2
3
Symmetry projection → Reinsert complete motif → Global alignment
The generated scaffold is symmetrized first. The complete fixed interface gets final coordinate-write precedence.
P100 compatibility
Kabsch/SVD runs in float32 outside bfloat16 autocast.
Regression coverage
Mock symmetry separates the fragments; finalization must restore the original interface.
Server verification
151 unit tests passed before the corrected GPU smoke.
RFD3 Mosaic · 1V1 update
6

## Slide 7
GPU VALIDATION
Decisive evidence: failure → preservation
Before the fix
~12.1 Å
Combined CA RMSD
0%
Contact retention
After the fix · job 5712555
3 / 3
Pairs passed
0.053 Å
Max CA RMSD
97.88%
Min contact retention
Interpretation
The bug was not insufficient conditioning or the contig. It was the last coordinate operation. Changing finalization order converted a clear negative control into a near-identity positive result.
RFD3 Mosaic · 1V1 update
7

## Slide 8
CURRENT MAIN EXPERIMENT
From one successful pose to a controlled search
256
Joint sampling
Radius, axial offset and three Shoemake SO(3) variables.
4 gates
Hard gates
No clashes · required interface · linker reachability · required objectives.
16 / 16
Coverage
Best accepted pose retained in each radius × tilt stratum.
≥30°
Orientation diversity
Every selected quaternion pair is separated by at least 30°.
Six 200-step candidates · constant RFD3_SEED=42
2131
r20.5 · t41°
2153
r20.1 · t65°
2003
r22.4 · t6°
2248
r25.4 · t34°
2213
r25.6 · t58°
2200
r27.8 · t75°
Using the same diffusion seed isolates the effect of the initial rigid pose. Each job must independently pass the interface audit.
RFD3 Mosaic · 1V1 update
8

## Slide 9
IMMEDIATE PLAN
Next week: turn GPU outputs into a decision
1
Collect six 200-step outputs
Track job provenance and candidate-manifest hashes.
2
Apply hard acceptance
Seed audit first; reject any interface-preservation failure.
3
Compare scaffold quality
Junctions · chain breaks · backbone/side-chain clashes · C3.
4
Rank successful poses
Compactness · secondary structure · linker fold quality.
5
Run targeted replicates
Vary RFD3_SEED only for the strongest input poses.
RFD3 Mosaic · 1V1 update
9

## Slide 10
INTERFACE-SEED 1.0 → RFD3 MOSAIC
Why the previous approach was not enough
Previous Interface-Seed path
Limitation
Current RFD3 Mosaic response
Generator-coupled workflow
Hard to reuse
Backend-independent schema; RFD3 is an adapter
Topology implicit in scripts
Easy to mis-map
Explicit fragments, interfaces and directed scaffold links
Ad hoc random placement
Poor coverage
SE(3) DOFs plus Latin-hypercube SO(3)/radius search
Seed-only pose provenance
Not exact
Candidate manifest, config hash and CIF SHA256
Visual success criterion
False positives
Cross-chain atom/contact audit with thresholds
Upgrade principle: make geometry, topology, search and validation explicit before spending GPU time.
RFD3 Mosaic · 1V1 update
10

## Slide 11
MEDIUM-TERM DIRECTION
After the C3 benchmark
Stabilize
Turn the successful C3 path into a reproducible benchmark and committed implementation.
Reproducibility
Generalize
Extend the same schema/compiler/audit contract to D2, D3 and multiple interface seeds.
Multi-interface design
Automate
Unify static pose scores, GPU outcomes and downstream fold/designability validation.
Decision pipeline
Discussion for the 1V1: prioritize deeper C3 validation, or begin Dn / multi-interface generalization in parallel?
RFD3 Mosaic · 1V1 update
11